# CS 250 Agile Team Charter Template

To complete this template, replace the bracketed text with the relevant information.

## [Insert Project Title]

| ## Item | ## Response |
| --- | --- |
| Business Case/Vision (value to attain) | Expand SNHU Travel's customer base by developing trendy, niche vacation packages to gain a larger audience within the United States. |
| Mission Statement (result to accomplish) | Create a niche vacation booking system within five weeks to be ready when the public starts thinking about vacation travel for the year. |
| Project Team (team members and roles) | - Christy: Product Owner - Ron: Scrum Master - Brian: Tester - Nicky: Developer - Amanda: Client (SNHU Travel President) |
| Success Criteria | Start date: 9/15/2024 Expected completion date: 5 weeks from start date Final deliverable: Niche vacation booking system Key project objectives: Develop a way to offer trendy, niche vacation packages |
| Key Project Risks | - Tight timeline (5 weeks)- Potential challenges in identifying and implementing trendy, niche vacation packages - Possible technical difficulties in integrating new system with existing SNHU Travel infrastructure |
| Rules of Behavior (values and principles) | - Collaborative approach between team members and client -Adherence to Agile and Scrum methodologies - Focus on delivering value to the client and end-users - Commitment to meeting the 5-week deadline |
| Communication Guidelines (scrum events and rules) | - Sprint Planning: Schedule and conduct at the beginning of each sprint - Daily Scrum: Hold daily stand-up meetings - Sprint Review: Conduct at the end of each sprint to demonstrate progress - Sprint Retrospective: Perform after each sprint to reflect on process improvements - Backlog Refinement: Regular sessions to review and update the Product Backlog |